GO-LIVE CHECKLIST

Marketing Portal

Marketing Portal v2.0  |  March 2026

| Document | Go-Live Checklist — Marketing Portal v2.0 |
| --- | --- |
| Version | 1.0 |
| Date | March 2026 |
| Prepared By | [Project Manager] |
| Reviewed By | [Tech Lead / QA Lead] |
| Target Go-Live Date | [Insert Date] |
| Go/No-Go Decision By | [Project Sponsor / Marketing Head] |

# 1. Purpose & How to Use

This Go-Live Checklist must be completed in full before the Marketing Portal v2.0 is deployed to the production environment. Every item must be marked 'Done' or formally waived by the Project Manager and Tech Lead before a Go/No-Go decision is made.

This checklist is reviewed in the Go/No-Go Meeting with the Project Sponsor, PM, Tech Lead, and QA Lead. Any item marked 'Blocked' must be resolved or formally accepted as a known risk before go-live proceeds.

- Status values: Not Started | In Progress | Done | Blocked | Waived

- Priority values: Critical (must be Done) | High (should be Done) | Medium (nice to have)

# 2. Pre-Development Checklist

## 2.1 Documentation & Approvals

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| Documentation | Project Charter v2.0 signed by all stakeholders | PM | Critical | Not Started |
| Documentation | BRD & SRS v2.0 signed off by BA, Tech Lead, PM, Sponsor | BA | Critical | Not Started |
| Documentation | System Design Document (SDD) reviewed and approved by Tech Lead | Tech Lead | Critical | Not Started |
| Documentation | Wireframe Specification signed off by Marketing Head + 2 team reps | UI/UX | Critical | Not Started |
| Documentation | Test Plan approved by QA Lead, Tech Lead, PM | QA Lead | Critical | Not Started |
| Documentation | Use Case Document reviewed by BA and Marketing team | BA | High | Not Started |
| Documentation | Dropdown option lists (Tender Type, Domain, etc.) confirmed by Marketing team | BA | Critical | Not Started |

## 2.2 Infrastructure Setup

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| Infrastructure | Git repository created with branching strategy (main/develop/feature/*) | Tech Lead | Critical | Not Started |
| Infrastructure | Jira/Trello project board set up with all 47 user stories imported | PM | High | Not Started |
| Infrastructure | Development environment set up and accessible to all developers | Tech Lead | Critical | Not Started |
| Infrastructure | Staging environment set up (mirrors production specs) | DevOps | Critical | Not Started |
| Infrastructure | Production environment provisioned (cloud server, domain, SSL certificate) | DevOps | Critical | Not Started |
| Infrastructure | PostgreSQL database created with all tables and indexes | Tech Lead | Critical | Not Started |
| Infrastructure | AWS S3 bucket created with correct permissions and lifecycle policy | DevOps | Critical | Not Started |
| Infrastructure | CI/CD pipeline configured (auto-deploy to staging on develop push) | Tech Lead | High | Not Started |
| Infrastructure | HTTPS/SSL certificate installed and valid on production server | DevOps | Critical | Not Started |
| Infrastructure | Database backup configured (daily backup, 30-day retention) | DevOps | Critical | Not Started |
| Infrastructure | Tech stack finalized: Frontend, Backend, DB confirmed | Tech Lead | Critical | Not Started |

# 3. Development Completion Checklist

## 3.1 Authentication Module

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| Auth | Login page built and working with JWT authentication | Dev | Critical | Not Started |
| Auth | Role-based access control (RBAC) enforced on all API routes | Dev | Critical | Not Started |
| Auth | Session timeout after 30 min inactivity implemented | Dev | Critical | Not Started |
| Auth | Password reset via email link working end-to-end | Dev | High | Not Started |
| Auth | Admin user management page built (create, edit, assign roles, deactivate) | Dev | Critical | Not Started |
| Auth | Account lockout after 5 failed login attempts | Dev | High | Not Started |

## 3.2 Budgetary Quotation Module

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| BQ Module | 12-field BQ form built with all validations | Dev | Critical | Not Started |
| BQ Module | PDF upload to S3 working; pre-signed download URL working | Dev | Critical | Not Started |
| BQ Module | BQ table with filters (D/ND, Status, search) built and paginated | Dev | Critical | Not Started |
| BQ Module | Edit modal pre-fills all 12 fields correctly from API | Dev | Critical | Not Started |
| BQ Module | Delete confirmation modal deletes record from DB | Dev | Critical | Not Started |
| BQ Module | PDF replace functionality working in edit modal | Dev | High | Not Started |

## 3.3 Lead Management Module

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| Leads | 22-field lead form built with 4-tab layout | Dev | Critical | Not Started |
| Leads | All 5 lead sub-types working (Submitted/Domestic/Export/CRM/Lost) | Dev | Critical | Not Started |
| Leads | Corrigendum multi-entry (Add/Remove rows with Date + File) working | Dev | Critical | Not Started |
| Leads | Conditional validation: Won → Order Won Value mandatory | Dev | Critical | Not Started |
| Leads | Conditional validation: Lost/Not-Participated → Reason mandatory | Dev | Critical | Not Started |
| Leads | Lead list with sub-type tabs and all filters working | Dev | Critical | Not Started |
| Leads | Edit modal loads all 22 fields pre-filled correctly | Dev | Critical | Not Started |
| Leads | Delete modal working; corrigendum files also deleted from S3 | Dev | Critical | Not Started |
| Leads | Search by Tender Name and Customer Name working | Dev | High | Not Started |

## 3.4 Order Received Module

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| Orders | 12-field order form built with all validations | Dev | Critical | Not Started |
| Orders | Dual PDF upload (Contract/LOI + Work Order) working | Dev | Critical | Not Started |
| Orders | Validation: Value incl. GST must be >= excl. GST enforced | Dev | Critical | Not Started |
| Orders | Validation: PO/WO Number uniqueness check working | Dev | Critical | Not Started |
| Orders | Order table with running total footer (excl/incl GST) working | Dev | Critical | Not Started |
| Orders | Edit modal pre-fills all 12 fields; PDF replace working | Dev | Critical | Not Started |
| Orders | Delete modal working; S3 files cleaned up on delete | Dev | High | Not Started |
| Orders | Filters (Date Range, Tender Type, Customer) working | Dev | High | Not Started |

## 3.5 In-House R&D Module

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| R&D | R&D form built with all agreed fields | Dev | Critical | Not Started |
| R&D | R&D table with Edit/Delete modals working | Dev | Critical | Not Started |
| R&D | Document attachment to R&D records working | Dev | High | Not Started |

## 3.6 Dashboard & Analytics

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| Dashboard | All 6 KPI cards displaying accurate data | Dev | Critical | Not Started |
| Dashboard | 5-Year Order History bar chart working with correct data | Dev | Critical | Not Started |
| Dashboard | Lead Outcome donut chart accurate | Dev | Critical | Not Started |
| Dashboard | Lead Pipeline horizontal bar chart accurate | Dev | Critical | Not Started |
| Dashboard | Lead Sub-Types donut chart accurate | Dev | Critical | Not Started |
| Dashboard | Monthly Order Trend line chart accurate (2 years) | Dev | Critical | Not Started |
| Dashboard | Civil vs. Defence pie chart accurate | Dev | High | Not Started |
| Dashboard | Win/Loss by Business Domain stacked bar accurate | Dev | High | Not Started |
| Dashboard | Top 10 Customers by Order Value chart accurate | Dev | Critical | Not Started |
| Dashboard | Lost Lead Analysis table paginated and accurate | Dev | Critical | Not Started |
| Dashboard | Date Range filter applies to all charts simultaneously | Dev | Critical | Not Started |
| Dashboard | Financial Year filter working (April–March cycle) | Dev | Critical | Not Started |
| Dashboard | Civil/Defence toggle filter working on all charts | Dev | High | Not Started |

# 4. Quality Assurance Checklist

## 4.1 Testing Completion

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| QA | All Sprint 1 test cases executed and passed (Auth + BQ) | QA Lead | Critical | Not Started |
| QA | All Sprint 2 test cases executed and passed (Lead Management) | QA Lead | Critical | Not Started |
| QA | All Sprint 3 test cases executed and passed (Orders + R&D) | QA Lead | Critical | Not Started |
| QA | All Sprint 4 test cases executed and passed (Dashboard) | QA Lead | Critical | Not Started |
| QA | All S1 (Critical) defects resolved and re-tested | QA Lead | Critical | Not Started |
| QA | All S2 (High) defects resolved or formally accepted as known issues | QA Lead | Critical | Not Started |
| QA | Regression testing completed after all bug fixes | QA Lead | Critical | Not Started |
| QA | Performance test: All pages load within 3 seconds | QA Lead | Critical | Not Started |
| QA | Performance test: Dashboard loads within 5 seconds with 5 years of data | QA Lead | Critical | Not Started |
| QA | Concurrent user test: 50 users without degradation | QA Lead | High | Not Started |
| QA | Cross-browser test: Chrome, Firefox, Edge (latest versions) | QA Lead | High | Not Started |
| QA | RBAC verification: Each role tested for correct access permissions | QA Lead | Critical | Not Started |
| QA | File upload/download tested for all 4 PDF scenarios | QA Lead | Critical | Not Started |

## 4.2 UAT — User Acceptance Testing

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| UAT | UAT environment set up and populated with realistic seed data | Tech Lead | Critical | Not Started |
| UAT | Marketing team trained on BQ form and Lead form (22 fields) | BA / PM | Critical | Not Started |
| UAT | Marketing team tested BQ module (create, edit, delete, PDF) | Marketing Team | Critical | Not Started |
| UAT | Marketing team tested all 5 Lead sub-types end-to-end | Marketing Team | Critical | Not Started |
| UAT | Marketing team tested Order Received module with dual PDF upload | Marketing Team | Critical | Not Started |
| UAT | Marketing team validated dashboard charts with their real data | Marketing Head | Critical | Not Started |
| UAT | UAT sign-off obtained from Marketing Head (written) | Marketing Head | Critical | Not Started |
| UAT | All UAT feedback reviewed; critical issues fixed and re-tested | Dev + QA | Critical | Not Started |

# 5. Security Checklist

## 5.1 Security Verification

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| Security | HTTPS enforced on all pages; HTTP redirects to HTTPS | DevOps | Critical | Not Started |
| Security | All passwords stored as bcrypt hash (min 10 salt rounds) | Tech Lead | Critical | Not Started |
| Security | JWT tokens expire correctly; no valid tokens after logout | Dev | Critical | Not Started |
| Security | All API endpoints return 401 without valid JWT token | Dev + QA | Critical | Not Started |
| Security | S3 bucket is private; files only accessible via pre-signed URLs | DevOps | Critical | Not Started |
| Security | File upload: MIME type validated server-side (not just extension) | Dev | Critical | Not Started |
| Security | All form inputs sanitized; SQL injection test passed | Dev + QA | Critical | Not Started |
| Security | CORS configured to allow only the portal's production domain | Tech Lead | High | Not Started |
| Security | Database access IP-whitelisted to backend server only | DevOps | Critical | Not Started |
| Security | Environment variables / secrets not hardcoded in source code | Tech Lead | Critical | Not Started |
| Security | Admin account created with strong password before go-live | Admin / IT | Critical | Not Started |

# 6. Deployment Checklist

## 6.1 Pre-Deployment

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| Deployment | Final code merged to 'main' branch after all tests pass | Tech Lead | Critical | Not Started |
| Deployment | Production environment variables configured (DB URL, S3 keys, JWT secret) | Tech Lead | Critical | Not Started |
| Deployment | Database migration scripts tested on staging; ready for production | Tech Lead | Critical | Not Started |
| Deployment | Deployment runbook written step-by-step | Tech Lead | Critical | Not Started |
| Deployment | Rollback plan documented (how to revert to previous state if go-live fails) | Tech Lead | Critical | Not Started |
| Deployment | Go-Live communication prepared (email to marketing team with URL + login steps) | PM | High | Not Started |
| Deployment | Maintenance window scheduled if needed (off-hours deployment) | PM + DevOps | High | Not Started |

## 6.2 Deployment Execution

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| Deployment | Run database migrations on production database | Tech Lead | Critical | Not Started |
| Deployment | Deploy backend API to production server | DevOps | Critical | Not Started |
| Deployment | Deploy frontend build to production server / CDN | DevOps | Critical | Not Started |
| Deployment | Verify production URL loads correctly (login page shows) | Tech Lead | Critical | Not Started |
| Deployment | Admin creates initial user accounts for marketing team | Admin | Critical | Not Started |
| Deployment | Smoke test: Login, create one BQ, one Lead, one Order on production | Tech Lead + QA | Critical | Not Started |
| Deployment | Verify S3 file upload and download working on production | Tech Lead | Critical | Not Started |
| Deployment | Verify Dashboard loads and all charts show data on production | Tech Lead | Critical | Not Started |
| Deployment | Verify database backups are running correctly on schedule | DevOps | Critical | Not Started |
| Deployment | Send Go-Live email to marketing team with access instructions | PM | High | Not Started |

# 7. Post Go-Live Checklist

## 7.1 Hypercare Period (First 2 Weeks)

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| Post-Launch | Hypercare support: dev and PM available for immediate fixes | PM + Dev | Critical | Not Started |
| Post-Launch | Monitor server performance and error logs daily (first 2 weeks) | DevOps + Tech Lead | Critical | Not Started |
| Post-Launch | Collect marketing team feedback through daily check-in (first week) | PM / BA | High | Not Started |
| Post-Launch | Log all post-launch issues in bug tracker; fix S1/S2 within 24 hours | Dev + QA | Critical | Not Started |
| Post-Launch | Confirm database backup restored successfully (dry run test) | DevOps | Critical | Not Started |
| Post-Launch | Verify all user accounts are active and roles are correct | Admin | High | Not Started |
| Post-Launch | Confirm marketing team is using all 4 modules (BQ, Lead, Order, R&D) | PM | High | Not Started |

## 7.2 Post-Launch Documents

| Category | Checklist Item | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| Documentation | Post-Launch Report written (what went live, known issues, performance) | PM | High | Not Started |
| Documentation | User Manual / Quick Reference Guide distributed to marketing team | BA | High | Not Started |
| Documentation | Lessons Learned document completed by PM and Tech Lead | PM | Medium | Not Started |
| Documentation | v2.0 backlog created in Jira: CRM integration, mobile, export features | PM + BA | Medium | Not Started |
| Documentation | Changelog document maintained for v1.0 features | Tech Lead | Medium | Not Started |

# 8. Go / No-Go Decision

The Go/No-Go meeting is held 48 hours before the scheduled go-live date. The Project Sponsor makes the final call based on this checklist.

| Condition | Criteria | Current Status |
| --- | --- | --- |
| GO — Proceed | All Critical items = Done. No open S1/S2 defects. UAT signed off. | [ ] GO |
| CONDITIONAL GO | All Critical items Done except 1–2 High items (accepted as known risk with mitigation plan). | [ ] CONDITIONAL GO |
| NO-GO — Delay | Any Critical item not Done OR open S1 defects OR UAT not signed off. | [ ] NO-GO |

# 9. Go-Live Sign-Off

| Name & Role | Decision | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor / Marketing Head | GO / NO-GO |  |  |
| Project Manager | GO / NO-GO |  |  |
| Tech Lead | GO / NO-GO |  |  |
| QA Lead | GO / NO-GO |  |  |