SPRINT BACKLOG

Marketing Portal

Marketing Portal v2.0  |  March 2026

| Project | Marketing Portal v2.0 |
| --- | --- |
| Total Sprints | 4 Sprints |
| Sprint Duration | 2–3 Weeks |
| PM | [Name] |
| Tech Lead | [Name] |

# 1. Sprint Summary

| Sprint | Goal | Modules Covered | Duration |
| --- | --- | --- | --- |
| Sprint 1 | Auth system + BQ Module complete | Authentication, Budgetary Quotation |
| Sprint 2 | Lead Management — 22 fields, 5 sub-types, modal edit/delete | Lead Management (all sub-types) | 3 Weeks |
| Sprint 3 | Order Received + In-House R&D modules | Order Received, In-House R&D | 2 Weeks |
| Sprint 4 | Analytics Dashboard — all charts, KPIs, filters | Dashboard, Analytics | 3 Weeks |

# 2. Full Sprint Backlog

## Sprint 1 — Goal: Auth + Budgetary Quotation Module

| US ID | User Story | Module | Priority | Est(h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-001 | As a user I want to log in with username and password to access the portal. | Auth | Must Have | 8 | [Dev] | To Do |
| US-002 | As an admin I want to create and assign roles to users. | Auth | Must Have | 12 | [Dev] | To Do |
| US-003 | As a user my session should expire after 30 min of inactivity. | Auth | Must Have | 4 | [Dev] | To Do |
| US-004 | As a user I want to reset my password via email link. | Auth | Must Have | 6 | [Dev] | To Do |
| US-005 | As a user I want to create a BQ record using a 10-field form with PDF upload. | BQ | Must Have | 20 | [Dev] | To Do |
| US-006 | As a user I want to upload a BQ letter as PDF and have it stored securely. | BQ | Must Have | 10 | [Dev] | To Do |
| US-007 | As a user I want to see all BQ records in a sortable/filterable table. | BQ | Must Have | 12 | [Dev] | To Do |
| US-008 | As a user I want to click Edit on a BQ row and see a modal with all fields pre-filled to update. | BQ | Must Have | 14 | [Dev] | To Do |
| US-009 | As a user I want to click Delete on a BQ row and confirm deletion in a popup. | BQ | Must Have | 8 | [Dev] | To Do |
| US-010 | As a user I want to filter BQ records by Defence/Non-Defence and Present Status. | BQ | Must Have | 8 | [Dev] | To Do |

## Sprint 2 — Goal: Lead Management — 22 Fields, 5 Sub-Types, Full CRUD

| US ID | User Story | Module | Priority | Est(h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-011 | As a user I want to create a Lead using a 22-field form and select the lead sub-type. | Leads | Must Have | 24 | [Dev] | To Do |
| US-012 | As a user I want to categorize leads as: Submitted/Domestic/Export/CRM/Lost. | Leads | Must Have | 8 | [Dev] | To Do |
| US-013 | As a user I want to upload Corrigendum files with associated dates (multiple entries). | Leads | Must Have | 14 | [Dev] | To Do |
| US-014 | As a user I want to record Pre-Bid Meeting Date & Time against a lead. | Leads | Must Have | 6 | [Dev] | To Do |
| US-015 | As a user I want to record EMD value, Estimated Value, and Submitted Value per lead. | Leads | Must Have | 8 | [Dev] | To Do |
| US-016 | As a user I want to mark a lead as Sole or Consortium bidding. | Leads | Must Have | 6 | [Dev] | To Do |
| US-017 | As a user I want to record outcome: Won/Lost/Participated/Not-Participated per lead. | Leads | Must Have | 6 | [Dev] | To Do |
| US-018 | As a user I want Order Won Value to become mandatory when outcome = Won. | Leads | Must Have | 6 | [Dev] | To Do |
| US-019 | As a user I want Reason for Losing to be mandatory when outcome = Lost. | Leads | Must Have | 6 | [Dev] | To Do |
| US-020 | As a user I want to view all leads in a filterable table (by type, outcome, date, owner). | Leads | Must Have | 14 | [Dev] | To Do |
| US-021 | As a user I want to click Edit on a lead row and see a modal with all 22 fields for update. | Leads | Must Have | 16 | [Dev] | To Do |
| US-022 | As a user I want to click Delete on a lead and confirm deletion in a popup modal. | Leads | Must Have | 8 | [Dev] | To Do |
| US-023 | As a user I want to search leads by Tender Name or Customer Name. | Leads | Must Have | 8 | [Dev] | To Do |

## Sprint 3 — Goal: Order Received + In-House R&D

| US ID | User Story | Module | Priority | Est(h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-024 | As a user I want to create an Order record using a 12-field form. | Orders | Must Have | 18 | [Dev] | To Do |
| US-025 | As a user I want to upload Contract Copy/LOI as PDF to an order record. | Orders | Must Have | 10 | [Dev] | To Do |
| US-026 | As a user I want to upload the Work Order document as a second PDF attachment. | Orders | Must Have | 8 | [Dev] | To Do |
| US-027 | As a user I want to see total order value (excl/incl GST) summarized below the table. | Orders | Must Have | 8 | [Dev] | To Do |
| US-028 | As a user I want to edit an order via a pre-filled modal popup. | Orders | Must Have | 12 | [Dev] | To Do |
| US-029 | As a user I want to delete an order with confirmation popup. | Orders | Must Have | 6 | [Dev] | To Do |
| US-030 | As a user I want to filter orders by Date Range, Tender Type, Customer. | Orders | Must Have | 8 | [Dev] | To Do |
| US-031 | As a user I want to create an In-House R&D entry with project details. | R&D | Must Have | 16 | [Dev] | To Do |
| US-032 | As a user I want to view, edit, and delete R&D records with modal actions. | R&D | Must Have | 12 | [Dev] | To Do |
| US-033 | As a user I want to attach documents to R&D records. | R&D | Should Have | 8 | [Dev] | To Do |

## Sprint 4 — Goal: Analytics Dashboard

| US ID | User Story | Module | Priority | Est(h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-034 | As a manager I want a dashboard with 6 KPI cards: Leads in Queue, Total Orders, Total Value, BQs Submitted, Win Rate %, Lost Leads. | Dashboard | Must Have | 16 | [Dev] | To Do |
| US-035 | As a manager I want a bar chart showing order count and value for the last 5 financial years. | Dashboard | Must Have | 14 | [Dev] | To Do |
| US-036 | As a manager I want a pie/donut chart showing lead outcomes (Won/Lost/Participated/Not-Participated). | Dashboard | Must Have | 12 | [Dev] | To Do |
| US-037 | As a manager I want a horizontal bar chart showing the active lead pipeline by Present Status. | Dashboard | Must Have | 12 | [Dev] | To Do |
| US-038 | As a manager I want a donut chart showing lead count per sub-type (Submitted/Domestic/Export/CRM/Lost). | Dashboard | Must Have | 10 | [Dev] | To Do |
| US-039 | As a manager I want a line chart showing monthly order trend for current and previous year. | Dashboard | Must Have | 12 | [Dev] | To Do |
| US-040 | As a manager I want a bar chart showing BQ conversion rate (submitted vs. converted). | Dashboard | Should Have | 10 | [Dev] | To Do |
| US-041 | As a manager I want a pie chart showing Civil vs. Defence split for leads and orders. | Dashboard | Must Have | 8 | [Dev] | To Do |
| US-042 | As a manager I want a stacked bar chart of Win/Loss by Business Domain. | Dashboard | Should Have | 12 | [Dev] | To Do |
| US-043 | As a manager I want to see a Top 10 Customers by Order Value horizontal bar chart. | Dashboard | Must Have | 10 | [Dev] | To Do |
| US-044 | As a manager I want a Lost Lead Analysis table with Tender Name, Customer, Value, Reason. | Dashboard | Must Have | 10 | [Dev] | To Do |
| US-045 | As a user I want to filter all dashboard charts by Date Range and Financial Year. | Dashboard | Must Have | 10 | [Dev] | To Do |
| US-046 | As a user I want to filter dashboard by Civil/Defence toggle and Lead Owner. | Dashboard | Should Have | 8 | [Dev] | To Do |
| US-047 | As a developer I want the system designed to support future CRM API integration. | Integration | Must Have | 16 | [Dev] | To Do |

# 3. Bug Tracker

| Bug ID | Module | Description | Severity | Reported By | Assigned To | Status |
| --- | --- | --- | --- | --- | --- | --- |