SPRINT PLANNING TEMPLATE

Marketing Portal

Marketing Portal v2.0  |  March 2026

| Project | Marketing Portal v2.0 |
| --- | --- |
| Total Sprints | 4 |
| PM | [Name] |
| Tech Lead | [Name] |
| QA Lead | [Name] |

# How to Use This Template

- This template covers all 4 sprints of the Marketing Portal project. Each sprint section has: User Stories, Task Breakdown, Daily Standup Log, Sprint Review Notes, and Sprint Retrospective.

- Sprint Planning Meeting: Held at the start of each sprint. The team reviews user stories, breaks them into tasks, and estimates hours.

- Daily Standup: 15 minutes every morning. Fill the standup log daily.

- Sprint Review: Demo completed features to the marketing team at end of sprint.

- Sprint Retrospective: Team-only meeting to reflect and improve.

- Status options: To Do | In Progress | In Review | Done | Blocked

SPRINT 1 PLANNING

| Sprint 1 Goal | Deliver working Authentication system and complete Budgetary Quotation (BQ) module — form, table, edit/delete modals, PDF upload. |
| --- | --- |
| Modules | Authentication, Budgetary Quotation |
| Duration | 3 Weeks |
| Sprint Start Date | [Insert Date] |
| Sprint End Date | [Insert Date] |
| Sprint Review Date | [Insert Date] |
| Sprint Retrospective | [Insert Date] |

## User Stories

| US ID | User Story | Module | Priority | Est (h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-001 | User login with username/password | Auth | Must Have | 8 | [Dev] | To Do |
| US-002 | Admin creates/manages users and roles | Auth | Must Have | 12 | [Dev] | To Do |
| US-003 | Session timeout after 30 min inactivity | Auth | Must Have | 4 | [Dev] | To Do |
| US-004 | Password reset via email link | Auth | Must Have | 6 | [Dev] | To Do |
| US-005 | Create BQ — 12-field form with PDF upload | BQ | Must Have | 20 | [Dev] | To Do |
| US-006 | BQ list table with filters (D/ND, Status) | BQ | Must Have | 12 | [Dev] | To Do |
| US-007 | Edit BQ via pre-filled modal popup | BQ | Must Have | 14 | [Dev] | To Do |
| US-008 | Delete BQ with confirmation modal | BQ | Must Have | 8 | [Dev] | To Do |
| US-009 | BQ PDF secure upload to S3 + download link | BQ | Must Have | 10 | [Dev] | To Do |

## Sprint Tasks Breakdown

| Task ID | Task Description | Type | Est (h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- |
| T-001 | Set up project repo, folder structure, CI/CD pipeline | DevOps | 8 | [Dev] | To Do |
| T-002 | Create database schema — users + bq_quotations tables | Backend | 6 | [Dev] | To Do |
| T-003 | Implement JWT auth: login, logout, token validation | Backend | 12 | [Dev] | To Do |
| T-004 | Build RBAC middleware for role-based route protection | Backend | 8 | [Dev] | To Do |
| T-005 | Build BQ REST API (CRUD + file upload endpoints) | Backend | 16 | [Dev] | To Do |
| T-006 | Set up S3 bucket, upload service, pre-signed URL service | Backend | 10 | [Dev] | To Do |
| T-007 | Build Login page UI (React) | Frontend | 8 | [Dev] | To Do |
| T-008 | Build global shell: sidebar nav, header, routing | Frontend | 12 | [Dev] | To Do |
| T-009 | Build BQ form component with all 12 fields + PDF upload | Frontend | 18 | [Dev] | To Do |
| T-010 | Build BQ table with action column, filters, pagination | Frontend | 14 | [Dev] | To Do |
| T-011 | Build Edit modal for BQ (pre-fill from API) | Frontend | 12 | [Dev] | To Do |
| T-012 | Build Delete confirmation modal component (reusable) | Frontend | 6 | [Dev] | To Do |
| T-013 | Write unit tests for auth and BQ API | QA | 8 | [QA] | To Do |
| T-014 | Integration testing — Sprint 1 full module test | QA | 10 | [QA] | To Do |

## Sprint Capacity & Velocity

| Metric | Planned | Actual |
| --- | --- | --- |
| Total Story Points / Hours |  |  |
| Team Capacity (hrs) |  |  |
| Planned Stories |  |  |
| Stories Completed |  |  |
| Carry-Over Stories |  |  |
| Bugs Raised |  |  |
| Bugs Closed |  |  |

## Daily Standup Log

| Date | Done Yesterday | Doing Today | Blockers |
| --- | --- | --- | --- |

## Sprint Review Notes

| D |  |
| --- | --- |
| F |  |
| S |  |
| A |  |
| R |  |
| C |  |

## Sprint Retrospective

| What went well? |  |
| --- | --- |
| What could be improved? |  |
| Action items for next sprint |  |

SPRINT 2 PLANNING

| Sprint 2 Goal | Deliver complete Lead Management module — all 22 fields, 5 sub-types, tabbed form, corrigendum multi-upload, conditional validation, table with edit/delete modals. |
| --- | --- |
| Modules | Lead Management (All 5 Sub-Types) |
| Duration | 3 Weeks |
| Sprint Start Date | [Insert Date] |
| Sprint End Date | [Insert Date] |
| Sprint Review Date | [Insert Date] |
| Sprint Retrospective | [Insert Date] |

## User Stories

| US ID | User Story | Module | Priority | Est (h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-011 | Create lead — 22-field tabbed form, select sub-type | Leads | Must Have | 24 | [Dev] | To Do |
| US-012 | Lead sub-type: Submitted / Domestic / Export / CRM / Lost | Leads | Must Have | 8 | [Dev] | To Do |
| US-013 | Corrigendum multi-entry: Add/Remove (Date + File) | Leads | Must Have | 14 | [Dev] | To Do |
| US-014 | Conditional validation: Won → Order Value required | Leads | Must Have | 6 | [Dev] | To Do |
| US-015 | Conditional validation: Lost → Reason required | Leads | Must Have | 6 | [Dev] | To Do |
| US-016 | Lead list table with sub-type tabs + filters | Leads | Must Have | 14 | [Dev] | To Do |
| US-017 | Edit lead via modal — all 22 fields pre-filled | Leads | Must Have | 16 | [Dev] | To Do |
| US-018 | Delete lead with confirmation modal | Leads | Must Have | 8 | [Dev] | To Do |
| US-019 | Search leads by Tender Name / Customer Name | Leads | Must Have | 8 | [Dev] | To Do |

## Sprint Tasks Breakdown

| Task ID | Task Description | Type | Est (h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- |
| T-015 | Create DB schema: leads + lead_corrigendums tables | Backend | 8 | [Dev] | To Do |
| T-016 | Build Lead REST API — CRUD + corrigendum sub-routes | Backend | 20 | [Dev] | To Do |
| T-017 | Build Lead analytics query: sub-type counts, outcome counts | Backend | 8 | [Dev] | To Do |
| T-018 | Build 4-tab lead form UI: Basic / Financial / Tender / Outcome | Frontend | 22 | [Dev] | To Do |
| T-019 | Build corrigendum dynamic add/remove rows with file upload | Frontend | 14 | [Dev] | To Do |
| T-020 | Implement conditional field logic (Won/Lost visibility) | Frontend | 8 | [Dev] | To Do |
| T-021 | Build Lead table with sub-type tabs and filter panel | Frontend | 16 | [Dev] | To Do |
| T-022 | Build Lead Edit modal — load all 22 fields from API | Frontend | 16 | [Dev] | To Do |
| T-023 | Wire up Delete modal for leads | Frontend | 4 | [Dev] | To Do |
| T-024 | Integration test — full lead module (all 5 sub-types) | QA | 12 | [QA] | To Do |

## Sprint Capacity & Velocity

| Metric | Planned | Actual |
| --- | --- | --- |
| Total Story Points / Hours |  |  |
| Team Capacity (hrs) |  |  |
| Planned Stories |  |  |
| Stories Completed |  |  |
| Carry-Over Stories |  |  |
| Bugs Raised |  |  |
| Bugs Closed |  |  |

## Daily Standup Log

| Date | Done Yesterday | Doing Today | Blockers |
| --- | --- | --- | --- |

## Sprint Review Notes

| D |  |
| --- | --- |
| F |  |
| S |  |
| A |  |
| R |  |
| C |  |

## Sprint Retrospective

| What went well? |  |
| --- | --- |
| What could be improved? |  |
| Action items for next sprint |  |

SPRINT 3 PLANNING

| Sprint 3 Goal | Deliver Order Received module (12 fields, dual PDF) and In-House R&D module — both with full CRUD and modal edit/delete. |
| --- | --- |
| Modules | Order Received, In-House R&D |
| Duration | 2 Weeks |
| Sprint Start Date | [Insert Date] |
| Sprint End Date | [Insert Date] |
| Sprint Review Date | [Insert Date] |
| Sprint Retrospective | [Insert Date] |

## User Stories

| US ID | User Story | Module | Priority | Est (h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-024 | Create order — 12-field form with 2 PDF uploads | Orders | Must Have | 18 | [Dev] | To Do |
| US-025 | Order table with running totals (excl/incl GST) | Orders | Must Have | 10 | [Dev] | To Do |
| US-026 | Edit order via pre-filled modal | Orders | Must Have | 12 | [Dev] | To Do |
| US-027 | Delete order with confirmation | Orders | Must Have | 6 | [Dev] | To Do |
| US-028 | Filter orders by date, tender type, customer | Orders | Must Have | 8 | [Dev] | To Do |
| US-031 | Create In-House R&D entry with full form | R&D | Must Have | 16 | [Dev] | To Do |
| US-032 | R&D table with Edit/Delete modals | R&D | Must Have | 12 | [Dev] | To Do |
| US-033 | R&D document attachment | R&D | Should Have | 8 | [Dev] | To Do |

## Sprint Tasks Breakdown

| Task ID | Task Description | Type | Est (h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- |
| T-025 | Create DB schema: orders_received + inhouse_rd tables | Backend | 6 | [Dev] | To Do |
| T-026 | Build Order REST API — CRUD + dual file upload | Backend | 16 | [Dev] | To Do |
| T-027 | Build Order analytics API: totals, monthly trend data | Backend | 8 | [Dev] | To Do |
| T-028 | Build Order form UI — 12 fields + 2 PDF upload slots | Frontend | 16 | [Dev] | To Do |
| T-029 | Build Order table with footer total row | Frontend | 10 | [Dev] | To Do |
| T-030 | Build Order Edit modal + Delete modal | Frontend | 10 | [Dev] | To Do |
| T-031 | Build R&D REST API (CRUD) | Backend | 10 | [Dev] | To Do |
| T-032 | Build R&D form + table + modals UI | Frontend | 14 | [Dev] | To Do |
| T-033 | Integration test — Order Received + R&D modules | QA | 10 | [QA] | To Do |

## Sprint Capacity & Velocity

| Metric | Planned | Actual |
| --- | --- | --- |
| Total Story Points / Hours |  |  |
| Team Capacity (hrs) |  |  |
| Planned Stories |  |  |
| Stories Completed |  |  |
| Carry-Over Stories |  |  |
| Bugs Raised |  |  |
| Bugs Closed |  |  |

## Daily Standup Log

| Date | Done Yesterday | Doing Today | Blockers |
| --- | --- | --- | --- |

## Sprint Review Notes

| D |  |
| --- | --- |
| F |  |
| S |  |
| A |  |
| R |  |
| C |  |

## Sprint Retrospective

| What went well? |  |
| --- | --- |
| What could be improved? |  |
| Action items for next sprint |  |

SPRINT 4 PLANNING

| Sprint 4 Goal | Deliver complete Analytics Dashboard — 6 KPI cards, 10 charts, all filters. Design and document CRM integration architecture. |
| --- | --- |
| Modules | Dashboard, Analytics, CRM Integration Architecture |
| Duration | 3 Weeks |
| Sprint Start Date | [Insert Date] |
| Sprint End Date | [Insert Date] |
| Sprint Review Date | [Insert Date] |
| Sprint Retrospective | [Insert Date] |

## User Stories

| US ID | User Story | Module | Priority | Est (h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-034 | 6 KPI cards: Queue, Orders, Value, BQs, Win%, Lost | Dashboard | Must Have | 16 | [Dev] | To Do |
| US-035 | 5-Year Order History — Grouped Bar Chart | Dashboard | Must Have | 14 | [Dev] | To Do |
| US-036 | Lead Outcome — Donut Chart | Dashboard | Must Have | 10 | [Dev] | To Do |
| US-037 | Lead Pipeline — Horizontal Bar Chart | Dashboard | Must Have | 10 | [Dev] | To Do |
| US-038 | Lead Sub-Types — Donut Chart | Dashboard | Must Have | 8 | [Dev] | To Do |
| US-039 | Monthly Order Trend — Line Chart | Dashboard | Must Have | 12 | [Dev] | To Do |
| US-040 | BQ Conversion — Bar Chart | Dashboard | Should Have | 10 | [Dev] | To Do |
| US-041 | Civil vs. Defence — Pie Chart | Dashboard | Must Have | 8 | [Dev] | To Do |
| US-042 | Win/Loss by Domain — Stacked Bar | Dashboard | Should Have | 12 | [Dev] | To Do |
| US-043 | Top 10 Customers — Horizontal Bar | Dashboard | Must Have | 10 | [Dev] | To Do |
| US-044 | Lost Lead Analysis — Data Table | Dashboard | Must Have | 10 | [Dev] | To Do |
| US-045 | Date Range + Financial Year + Civil/Defence filters | Dashboard | Must Have | 12 | [Dev] | To Do |
| US-047 | CRM integration architecture design + DB schema prep | Integration | Must Have | 16 | [Dev] | To Do |

## Sprint Tasks Breakdown

| Task ID | Task Description | Type | Est (h) | Assignee | Status |
| --- | --- | --- | --- | --- | --- |
| T-034 | Build all 11 analytics API endpoints with filter support | Backend | 24 | [Dev] | To Do |
| T-035 | Build KPI cards component (6 cards) | Frontend | 10 | [Dev] | To Do |
| T-036 | Build 5-Year Order History bar chart (Recharts) | Frontend | 10 | [Dev] | To Do |
| T-037 | Build Lead Outcome donut + Lead Sub-Type donut charts | Frontend | 10 | [Dev] | To Do |
| T-038 | Build Lead Pipeline horizontal bar chart | Frontend | 8 | [Dev] | To Do |
| T-039 | Build Monthly Order Trend line chart | Frontend | 10 | [Dev] | To Do |
| T-040 | Build Civil vs. Defence pie chart | Frontend | 6 | [Dev] | To Do |
| T-041 | Build Win/Loss by Domain stacked bar + Top 10 bar | Frontend | 12 | [Dev] | To Do |
| T-042 | Build Lost Lead Analysis data table (paginated) | Frontend | 8 | [Dev] | To Do |
| T-043 | Implement global dashboard filter bar (Date/FY/Toggle) | Frontend | 10 | [Dev] | To Do |
| T-044 | Connect all charts to filtered API endpoints | Frontend | 8 | [Dev] | To Do |
| T-045 | Create CRM integration DB schema + crm_sync_config table | Backend | 6 | [Dev] | To Do |
| T-046 | Full system integration test — all modules + dashboard | QA | 16 | [QA] | To Do |
| T-047 | Performance test — dashboard with 5 years of data | QA | 6 | [QA] | To Do |

## Sprint Capacity & Velocity

| Metric | Planned | Actual |
| --- | --- | --- |
| Total Story Points / Hours |  |  |
| Team Capacity (hrs) |  |  |
| Planned Stories |  |  |
| Stories Completed |  |  |
| Carry-Over Stories |  |  |
| Bugs Raised |  |  |
| Bugs Closed |  |  |

## Daily Standup Log

| Date | Done Yesterday | Doing Today | Blockers |
| --- | --- | --- | --- |

## Sprint Review Notes

| D |  |
| --- | --- |
| F |  |
| S |  |
| A |  |
| R |  |
| C |  |

## Sprint Retrospective

| What went well? |  |
| --- | --- |
| What could be improved? |  |
| Action items for next sprint |  |